# FORGE Architectural Change Proposal

Proposal for review and approval before implementation

Current codebase baseline: vanilla JavaScript application, approximately 5,998 lines across core JS files, with app.js at approximately 2,804 lines. The proposal is based on the current FORGE codebase and its existing Plan/Calendar redesign work.

# 1. Decision Requested

Approve the architectural direction below before any structural refactor begins. The implementation should not start until the architect has reviewed the boundaries, dependency rules, migration strategy, and acceptance criteria.

# 2. Current Architecture Problems

The current project is functional, but several responsibilities are coupled in ways that will make future feature work slower and more error-prone.

app.js is the central orchestration point for state loading, routing, rendering, event handling, task operations, session flow, rewards, settings, and persistence coordination. At roughly 2,804 lines, it is the primary scalability risk.

Business logic and UI logic are mixed. Several user actions mutate state directly from UI-facing modules instead of going through explicit application/domain operations.

The application relies on classic-script globals such as window.Storage, window.XP, window.Timer, window.Calendar, and window.Plan. This hides dependency relationships and makes module boundaries less enforceable.

Storage and persistence concerns are coupled to application state handling. LocalStorage and Firebase behavior are not represented behind a consistent repository contract.

Calendar and Plan modules directly reach into shared state and perform task scheduling mutations. This makes scheduling rules harder to isolate and test.

There is no consistent application-layer API for important user actions such as completing a task, scheduling a task, starting/finishing a session, or awarding progression rewards.

The existing tests cover important pure functions and smoke flows, but the current structure makes isolated testing of feature behavior harder than necessary.

# 3. Architectural Goals

Reduce coupling so a change in one feature is less likely to break unrelated features.

Make business rules independently testable without rendering the UI or invoking Firebase/browser APIs.

Make dependencies explicit and enforceable through ES module imports rather than hidden globals.

Create clear ownership for state, domain rules, persistence, UI, and infrastructure.

Make new features additive: a new feature should normally add a bounded module rather than expand app.js.

Keep the current product behavior and user experience stable during the migration.

Preserve the existing state schema and migration discipline, while making future schema changes safer.

Create an architecture that can later support more advanced scheduling, analytics, achievements, notifications, and cloud features without reworking the whole application.

# 4. Non-Goals

No rewrite of FORGE from scratch.

No forced adoption of React, Vue, another frontend framework, or a backend framework as part of this proposal.

No product redesign during the architecture migration. UI improvements should be separate work unless required to preserve behavior.

No database migration solely for architectural cleanliness. Existing persisted user data must remain compatible.

No premature creation of dozens of abstractions. Every module must have a clear responsibility and be justified by actual coupling in the current codebase.

# 5. Proposed Target Architecture

The target architecture uses four application layers plus explicit infrastructure boundaries: UI, Application, Domain, and Infrastructure. A centralized Store and Event Bus sit between these concerns where appropriate.

| Layer | Responsibility | Must not do |
| --- | --- | --- |
| UI | Render views, collect user interaction, display results, manage view-local state. | Own business rules, perform direct persistence, mutate global state arbitrarily. |
| Application | Expose user-facing use cases and coordinate domain operations, state updates, persistence, and domain events. | Contain DOM-specific logic or low-level browser/Firebase details. |
| Domain | Contain FORGE rules and invariants for tasks, goals, scheduling, sessions, XP, ranks, and streaks. | Know about DOM, Firebase, localStorage, sound, or browser UI. |
| Infrastructure | Implement persistence, Firebase, timer/browser APIs, sound, notifications, and other external services. | Define product rules or manipulate UI directly. |

## Target dependency direction

UI → Application → Domain. Infrastructure is injected/used by Application-level services and adapters. Domain code remains independent of infrastructure and UI.

The dependency rule is one-way. A lower layer must not reach upward into a higher layer. For example, a domain task service must never call document.querySelector(), localStorage, Firebase, or a rendering function.

# 6. Proposed Project Structure

src/
├── app/
│   ├── bootstrap.js
│   ├── router.js
│   ├── store.js
│   └── eventBus.js
│
├── domain/
│   ├── tasks/
│   │   ├── taskRules.js
│   │   └── taskService.js
│   ├── goals/
│   │   ├── goalRules.js
│   │   └── goalService.js
│   ├── planning/
│   │   └── schedulingService.js
│   ├── sessions/
│   │   └── sessionService.js
│   └── progression/
│       ├── xp.js
│       ├── ranks.js
│       └── streaks.js
│
├── application/
│   ├── tasks/
│   ├── goals/
│   ├── planning/
│   ├── sessions/
│   └── progression/
│
├── infrastructure/
│   ├── persistence/
│   │   ├── localRepository.js
│   │   ├── firebaseRepository.js
│   │   └── migrations.js
│   ├── timer/
│   ├── audio/
│   └── browser/
│
└── ui/
    ├── dashboard/
    ├── plan/
    ├── calendar/
    ├── session/
    ├── armory/
    ├── combat-log/
    └── settings/

The exact file names can be adjusted by the architect during implementation. The responsibility boundaries are the requirement; the directory names are the proposed default.

# 7. Ownership and Contracts

| Component | Required responsibility |
| --- | --- |
| Store | Own the in-memory application state. Provide controlled read/update/subscribe operations. No business rules. |
| EventBus | Publish domain/application events such as TASK_COMPLETED, SESSION_COMPLETED, XP_AWARDED, LEVEL_UP, TASK_SCHEDULED, and GOAL_COMPLETED. |
| TaskService | Create, update, complete, reopen, and delete tasks. Enforce task-specific invariants. |
| GoalService | Create/update goals, manage goal relationships, and expose goal progress calculations. |
| SchedulingService | Schedule, move, resize, unschedule, and validate task commitments. Own scheduling rules, not calendar rendering. |
| SessionService | Start, pause/resume, finish, and validate work sessions. Coordinate task completion and session results through application use cases. |
| ProgressionService | Coordinate XP, level, rank, and streak outcomes. Reuse existing pure XP calculations where valid. |
| Repositories | Persist and retrieve state through a stable contract. UI and domain code must not call localStorage/Firebase directly. |
| Views/Components | Render state and send user intents to application use cases. They do not directly mutate domain state. |

# 8. State Management Proposal

Introduce a single Store as the authoritative in-memory state container.

Prevent arbitrary direct mutation of shared state from UI modules.

State changes should occur through explicit application/domain operations.

The Store should support subscriptions so views can react to relevant changes instead of requiring broad manual rerender calls.

Do not duplicate the same source of truth across Plan, Calendar, Dashboard, Session, or other modules. They should project the same underlying state.

Keep persisted state serialization and schema migration in infrastructure/persistence, not in UI modules.

# 9. Application Use Cases

The architect should establish a small, explicit set of application operations. These become the supported entry points for UI actions.

createTask(data)

updateTask(taskId, patch)

completeTask(taskId)

reopenTask(taskId)

deleteTask(taskId)

createGoal(data)

updateGoal(goalId, patch)

completeGoal(goalId)

scheduleTask(taskId, start, end)

moveTask(taskId, start, end)

resizeTask(taskId, start, end)

unscheduleTask(taskId)

startSession(taskId)

pauseSession(sessionId)

resumeSession(sessionId)

finishSession(sessionId)

awardSessionProgress(result)

The exact API surface may be adjusted after reviewing the existing call graph, but the key requirement is that important user actions stop being implemented as scattered direct state mutations.

# 10. Event Model

Use events for cross-cutting reactions that should not be hard-coded into every feature. Events are not a replacement for direct function calls; they are for loosely coupled reactions.

TASK_CREATED

TASK_COMPLETED

TASK_SCHEDULED

TASK_UNSCHEDULED

GOAL_COMPLETED

SESSION_STARTED

SESSION_COMPLETED

XP_AWARDED

LEVEL_UP

STREAK_CHANGED

Example: task completion can emit TASK_COMPLETED. Progression, achievements, analytics, sound, and UI notifications may subscribe independently. Task completion itself should not import achievement or sound modules.

# 11. Persistence and Firebase Boundary

Keep the existing schemaVersion + migration approach.

Move migration logic into a dedicated persistence/migrations module.

Define a repository interface such as loadState(), saveState(state), clearState(), and initialization/auth-aware behavior where required.

Provide LocalRepository and FirebaseRepository implementations behind that interface.

The application must not know whether persistence is local or cloud except where authentication/session state genuinely requires it.

Preserve offline-first behavior during the migration.

# 12. Treatment of Existing Modules

| Current module | Proposed treatment |
| --- | --- |
| app.js | Decompose. It should become a thin bootstrap/orchestration entry point. No new feature logic should be added to the monolith during migration. |
| storage.js | Split state schema/defaults from persistence adapters and migration logic. Retain date utilities where they are genuinely shared, or move them to a small utility module. |
| xp.js | Keep the pure calculation portions. Split mutable progression operations from pure calculations if needed so domain rules remain clear. |
| timer.js | Move browser/timekeeping implementation behind a timer service/adapter. Session application logic should not depend directly on browser timer details. |
| calendar.js | Refactor into Calendar UI + Scheduling application/domain service. Calendar rendering must stop owning scheduling rules. |
| plan.js | Refactor into Plan UI modules. It should call application use cases rather than directly mutating task/goal state. |
| firebase.js | Convert into Firebase infrastructure/repository adapter. No UI-specific responsibilities. |
| sound.js | Keep as infrastructure/audio. Trigger via events or application-level effects, not from domain rules. |
| tests.js / tests.plan.js | Restructure into domain/application tests plus browser smoke/integration tests. Preserve existing behavior checks. |
| index.html / style.css | No major architectural requirement beyond updating script loading to ES modules and preserving UI behavior. |

# 13. Architectural Rules

No new business logic in app.js.

UI modules must not directly write to localStorage or Firebase.

Domain modules must not access DOM or browser APIs.

Shared application state must have one owner: Store.

Task scheduling rules must have one owner: SchedulingService/domain rules.

XP/rank/streak rules must have one owner: progression domain/services.

Cross-feature reactions should use explicit events where decoupling is beneficial.

Dependencies must be explicit through ES module imports.

Every new service must have a clear responsibility and a testable contract.

Refactors must preserve existing user-visible behavior unless a behavioral change is explicitly documented and approved.

# 14. Migration Strategy

The migration will be incremental. The existing FORGE application remains runnable throughout the process.

Baseline and dependency map: Map app.js functions, state mutations, persistence calls, global dependencies, and feature ownership. Record known behavior that must not regress.

Introduce ES modules: Move the project from classic-script global exposure toward explicit module imports without changing feature behavior.

Introduce Store + EventBus: Centralize in-memory state ownership and establish event infrastructure.

Extract persistence: Create repository contracts and move LocalStorage/Firebase details behind infrastructure adapters.

Extract domain/application operations: Migrate task, goal, scheduling, session, and progression operations behind explicit use cases/services.

Refactor UI features: Split Plan, Calendar, Session, Dashboard, Armory, Combat Log, and Settings into bounded UI modules.

Shrink app.js: Remove migrated responsibilities until app.js is limited to bootstrap, routing initialization, and top-level wiring.

Strengthen tests: Add unit coverage for domain/application services and integration coverage for critical user flows.

Remove legacy paths: Delete obsolete globals, duplicated state mutation paths, and dead helper functions after the new path has been verified.

# 15. Testing and Regression Requirements

Domain rules must be unit-testable without the browser DOM.

Application use cases must be testable with fake/in-memory repositories.

Persistence adapters must have focused integration tests.

Critical flows must have browser smoke coverage: load/offline mode, task creation/completion, scheduling/unscheduling, session start/finish, XP/level-up, goal progress, and persistence reload.

Every migration step must leave the full existing test suite passing.

Bug fixes found during the refactor should include a regression test whenever practical.

# 16. Definition of Done for the Architectural Change

app.js no longer contains feature-level business logic and is reduced to thin top-level orchestration.

No UI module directly persists state to localStorage or Firebase.

No domain module directly accesses DOM, browser APIs, sound, or Firebase.

Important user actions are routed through explicit application/domain operations.

Shared state has one authoritative Store.

Calendar and Plan no longer own duplicated task state or scheduling rules.

Classic-script globals used for internal modules are removed or reduced to an explicitly justified compatibility boundary.

Persistence is accessed through repository/adapters.

Critical domain/application logic has isolated automated tests.

Existing user data remains readable and existing migrations continue to work.

Offline-first behavior remains functional.

The full regression/smoke suite passes after migration.

The final dependency graph is documented so future contributors know where new code belongs.

# 17. Main Risks and Controls

| Risk | Control |
| --- | --- |
| Large refactor creates regressions | Migrate one bounded responsibility at a time; keep behavior tests green after every phase. |
| Over-engineering | Use only boundaries justified by existing coupling and planned product growth. Avoid generic framework-like abstractions. |
| State duplication during transition | Choose a single source of truth and explicitly deprecate legacy mutation paths. |
| UI behavior drift | Treat current behavior as the compatibility baseline unless a change is separately approved. |
| Architecture becomes ceremonial | Require each layer to have a real responsibility and enforce import/dependency rules in review. |

# 18. Architect Review and Approval

The architect should explicitly approve or modify the following before implementation:

Are the proposed UI / Application / Domain / Infrastructure boundaries appropriate for FORGE?

Is Store + EventBus the correct state/event mechanism for the current vanilla-JS stack, or should a different minimal mechanism be used?

Are the proposed domain/application services correctly scoped, especially for scheduling, sessions, and progression?

Is the repository abstraction appropriate for the current LocalStorage + Firebase setup?

Does the migration order minimize regression risk?

Are any proposed boundaries unnecessary or missing?

What dependency rules should be enforced automatically or through code review?

What additional tests are required before the migration is considered safe?

## Approval Status

[   ] Approved as proposed

[   ] Approved with revisions

[   ] Rejected / redesign required

Architect notes:

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________